THE THIRD SPACE

Product Progress Report

Prepared for

Samantha Aleman

Prepared by

Deepesh Katudia

June 2026

1.  Executive Summary

The Third Space is a community-gathering mobile application designed for New York City. It solves a specific problem: people want to meet others and build real connections, but existing platforms make that experience either unsafe, opaque, or awkward.

Our platform addresses this by combining three features that no existing app offers together:

- ID-verified profiles — every user confirms their real identity before participating

- Attendee visibility — see who is going to an event before you sign up

- Pre-event messaging — connect with attendees before the event even starts

In approximately two weeks of focused development (early June 2026), the team has delivered a fully functional mobile app and a live marketing website. This report gives you a transparent, plain-language overview of what has been built, the technology choices made, and what comes next.

2.  What Has Been Built

The product currently has two live components: a mobile application and a marketing website.

2.1  Mobile Application — 8 Screens Built

The mobile app is the core product. It runs on both iPhone (iOS) and Android. A user who downloads the app today can already:

- Watch a 3-screen animated introduction to the platform

- Create a new account using email, Google, or Apple ID

- Log in securely and stay logged in between sessions

- Reset a forgotten password via email

- Choose their role — Event Attender or Event Hoster

- See a personalised home screen based on their chosen role

Table 1 — Complete list of mobile app screens as of June 2026

| Screen | What the User Sees / Does | Status |
| --- | --- | --- |
| Onboarding — Slide 1 | "Real people only" — introduces ID verification concept | Complete |
| Onboarding — Slide 2 | "See who's going first" — introduces attendee visibility | Complete |
| Onboarding — Slide 3 | "Connect before the event" — introduces messaging + Get Started | Complete |
| Sign Up | Creates a new account with name, email, password, Google, or Apple | Complete |
| Sign In | Returns to the app with existing credentials | Complete |
| Forgot Password | Sends a reset link to the user's email address | Complete |
| Role Select | Chooses between Event Attender and Event Hoster | Complete |
| Home Screen | Personalised welcome screen — different content per role | Complete |

2.2  Marketing Website — 7 Sections Built

The marketing website is a live, public-facing single-page site that explains The Third Space to potential users and venue partners. It collects email addresses for the pre-launch waitlist.

Table 2 — Complete list of website sections

| Section | Purpose | Status |
| --- | --- | --- |
| Navigation Bar | Sticky header with logo and "Join Waitlist" call-to-action | Complete |
| Hero | First impression — headline, tagline, animated phone mockup of the app | Complete |
| Why Section | NYC loneliness statistics and the problem The Third Space solves | Complete |
| How It Works | Three-step process: Verify → Discover → Connect | Complete |
| For Venues | Partnership pitch for venue operators — pricing and benefits | Complete |
| Waitlist Form | Email capture that stores signups directly to the cloud database | Complete |
| Footer | Legal information, social links, and brand identity | Complete |

3.  Technology Stack

Every technology we use was chosen deliberately for a specific reason. Below is a plain-English explanation of each tool and the business rationale behind the choice.

3.1  Mobile Application Stack

Table 3 — Mobile app technologies

| Layer | Technology | Why We Chose It |
| --- | --- | --- |
| App Framework | Expo + React Native | Write once, run on both iPhone and Android simultaneously — halves development cost vs. building two separate apps |
| Language | TypeScript | A stricter form of JavaScript that catches coding mistakes automatically before users ever see them |
| Screen Navigation | Expo Router v6 | File-based navigation system — each screen file automatically becomes a route, reducing complexity |
| User Login / Auth | Firebase Auth v11 | Google's battle-tested authentication service used by millions of apps; handles email, Google, and Apple sign-in securely |
| Cloud Database | Cloud Firestore | Google's scalable cloud database; stores user profiles and roles; handles millions of users without any code changes |
| Stay Logged In | AsyncStorage | Remembers the user's session between app restarts so they never have to log in twice |
| Fonts | DM Serif Display + DM Sans | The two brand typefaces used throughout the entire app for visual consistency |
| Gradient Backgrounds | Expo Linear Gradient | Creates the warm terracotta-to-orange gradient on buttons and key screens |
| Apple Sign-In | expo-apple-authentication | Powers the "Sign in with Apple" button on iPhone devices |
| Google Sign-In | expo-auth-session | Powers the "Continue with Google" button on both iOS and Android |

3.2  Marketing Website Stack

Table 4 — Website technologies

| Layer | Technology | Why We Chose It |
| --- | --- | --- |
| Web Framework | React 18 + Vite | Modern, fast JavaScript framework used by Facebook, Airbnb, and Netflix; fast build times |
| Styling System | Tailwind CSS | Pre-built design system ensuring every section looks consistent with minimal extra effort |
| Animations | Framer Motion | Powers the scroll-triggered fade-ins, hover effects, and the floating phone animation on the hero |
| Waitlist Database | Firebase Firestore | Every email submitted through the waitlist form is stored securely in the cloud in real time |
| Hosting | Vercel | Auto-publishes the website to a global network within 30 seconds of any code update — no manual deployment needed |

4.  System Architecture

Architecture is the overall structure describing how the different parts of the product communicate with each other. This section explains that structure in plain language.

4.1  The Three-Layer Model

Table 5 — How the system is structured

| Layer | What It Does | Technologies Used |
| --- | --- | --- |
| Frontend (What Users See) | The visual screens users tap and interact with — buttons, forms, animations, text | React Native (mobile app), React (website) |
| Backend (The Engine) | Handles logins securely, stores data, and enforces who can access what | Firebase Authentication + Cloud Firestore |
| Infrastructure (The Pipes) | Connects everything and keeps it running reliably 24 hours a day | Google Cloud (via Firebase), Vercel (website) |

4.2  How a New User Flows Through the App

The logic that decides where a user lands when they open the app:

App opens  →  System checks: is this user already logged in?

└  NOT logged in (first time or signed out)  →  Onboarding slides  →  Sign Up or Sign In

└  Logged in, but no role chosen yet  →  Role Select screen

└  Logged in and role is set  →  Home screen (bypasses all auth screens)

This logic is enforced automatically every time the app starts, using a central "auth guard" that runs before any screen loads.

4.3  User Data Model — What We Store

Every registered user has one record in the database containing exactly five pieces of information:

| Full Name | The display name entered during sign-up |
| --- | --- |
| Email Address | Used for login, password resets, and future communications |
| Role | "attender" or "hoster" — chosen once during onboarding, stored permanently |
| User ID | A unique auto-generated code that securely identifies each user |
| Account Created Date | Timestamp recorded when the user completed role selection |

The role value is intentionally stored in the database (not just in the app), which means it cannot be tampered with by a user on their device.

4.4  Security Design

- Passwords are never stored by us — Firebase handles all encryption and hashing

- All credentials (API keys, database connections) are stored as environment variables, never inside the code

- Each user can only read and write their own data; no user can access another user's record

- Apple and Google sign-in use the OAuth 2.0 protocol — the same standard used by banking apps

- Role assignment happens server-side, making it impossible for a user to impersonate a different role

5.  Development Progress & Roadmap

Phase 1  —  Auth & Onboarding  (COMPLETE)

Completed in the first two weeks of June 2026. This phase established the entire technical foundation of the product.

Table 6 — Phase 1 milestones

| Milestone | Description | Status |
| --- | --- | --- |
| Project Setup | Codebase structure, Firebase project, automated deployment pipelines | Done |
| Brand Design System | Colors, fonts, and design tokens applied consistently across both apps | Done |
| Onboarding Flow | 3-slide animated carousel with skip / next / get-started controls | Done |
| Sign Up Screen | Email, Google, and Apple registration with full form validation | Done |
| Sign In Screen | All three auth methods with human-readable error messages | Done |
| Forgot Password | Email reset link flow with distinct success and error states | Done |
| Role Selection | Post-signup screen to choose Attender or Hoster role | Done |
| Home Screen | Role-personalised placeholder screen as the authenticated destination | Done |
| Auth Persistence | Users stay logged in across app restarts (no repeat login required) | Done |
| Marketing Website | Full 7-section site with live waitlist form deployed on Vercel | Done |
| Automated Tests | 3 test suites: auth hook, form validation, and input component | Done |
| Architecture Docs | Complete technical documentation of stack, routing, and data models | Done |

Phase 2  —  Events & Discovery  (NEXT)

This phase brings the core product to life — users will be able to create, browse, and attend events.

- Event creation form for Hosters (title, date, venue, capacity, description)

- Event feed for Attenders (browse upcoming events in their area)

- Attendee visibility (blurred profile previews visible before registering)

- Event registration (RSVP flow that unlocks the full attendee list)

- Firestore event data schema (structured storage for all event data)

Phase 3  —  Messaging & Profiles

- Pre-event group chat for all registered attendees

- Direct one-to-one messaging between users

- Profile customisation (photo, bio, interests)

- Push notifications (event reminders, new messages)

Phase 4  —  Venue Partner Dashboard

- Dedicated web dashboard for venue operators to manage their listings

- Analytics: attendance rates, repeat visitor data, demographic insights

- Direct communication channel between venues and event organisers

- Monetisation: $50 / month venue listing with the first two events free

6.  Codebase Snapshot

A quick factual overview of the project as it stands today:

| Total Source Files | Approximately 50 files across the mobile app and website |
| --- | --- |
| Language Breakdown | TypeScript 52%, JavaScript 44%, CSS 2%, HTML 2% |
| Total Commits | 13 commits on the main branch |
| Automated Test Suites | 3 suites (auth, validation, form input component) |
| Design Spec Documents | 3 detailed specification documents |
| Architecture Documentation | 1 comprehensive architecture document |
| Mobile Screens Built | 8 screens (3 onboarding + sign up + sign in + forgot password + role select + home) |
| Website Sections Built | 7 sections (navbar + hero + why + how it works + for venues + waitlist + footer) |
| Firebase Services Active | Authentication, Firestore database, Storage (configured, not yet in use) |
| Website Hosting | Vercel — auto-deploys on every code push |
| Mobile Build Service | EAS (Expo Application Services) — builds for App Store and Google Play |

7.  Why the Technology Choices Matter for the Business

One Codebase, Two Platforms — React Native + Expo

By writing one shared codebase, we deliver both an iPhone app and an Android app simultaneously. This halves development cost compared to teams that build separate native iOS and Android apps. Both platforms always stay in sync automatically.

Enterprise-Grade Infrastructure at Startup Cost — Firebase

Firebase is the backend used by millions of apps including Duolingo, The New York Times, and Lyft. It scales automatically from 10 users to 10 million without any changes to our code. We pay only for actual usage, making it extremely cost-effective at the current stage.

Fewer Bugs, Better Experience — TypeScript

TypeScript catches a large class of programming mistakes before the code ever runs. This results in fewer crashes, less time spent debugging, and a more stable experience for users. It is now the industry standard for production-grade applications.

Zero-Downtime Updates — Vercel

Every time we update the website, Vercel automatically publishes it to a global network of servers in under 30 seconds. There is no manual deployment process and no risk of the site going down during an update.

8.  Glossary of Technical Terms

Quick-reference definitions for terms used throughout this document

| Expo | A toolkit that makes it easy to build mobile apps for iPhone and Android from a single codebase |
| --- | --- |
| React Native | The technology that converts JavaScript code into a real native app running on a phone |
| TypeScript | A stricter version of JavaScript that helps catch bugs automatically before users encounter them |
| Firebase | Google's cloud platform providing authentication, database, and storage as a managed service |
| Firestore | The specific Firebase cloud database where all user profiles, roles, and future event data are stored |
| expo-router | The navigation system that manages moving between screens within the app |
| OAuth 2.0 | The secure login protocol used by Google and Apple sign-in; no passwords are ever shared with us |
| AsyncStorage | A local storage mechanism that remembers the user is logged in between app sessions |
| Vite | A fast build tool that compiles website code into optimised, fast-loading web pages |
| Vercel | The cloud hosting platform that serves the marketing website to users around the world instantly |
| Framer Motion | The animation library responsible for smooth scroll-triggered fade-ins and hover effects on the website |
| Tailwind CSS | A design system enforcing consistent colours, spacing, and typography across all screens |
| Environment Variables | Sensitive configuration values (like database credentials) stored securely outside the source code |
| Auth Guard | A piece of logic that checks login status before any screen loads and redirects accordingly |
| RBAC | Role-Based Access Control — the system ensuring Attenders and Hosters see different content and capabilities |
| EAS | Expo Application Services — the cloud build system that compiles the app for the App Store and Google Play |
| CI / CD | Continuous Integration / Continuous Deployment — automated checks that run every time code changes |

9.  Summary

In two weeks of focused development, the team has delivered 8 working mobile app screens, a live 7-section marketing website with an active waitlist form, a complete technical foundation, automated tests, and full architecture documentation.

The Third Space is not a prototype or mockup. It is a working product that a real user can download, register on, and experience today. The architecture is designed to scale gracefully from a small pilot to a city-wide platform, and every technology choice reflects both cost-efficiency at the current stage and long-term reliability as the business grows.

Phase 2 — the events and discovery layer — is ready to begin. That phase will transform the current authentication infrastructure into the full social-gathering experience that defines the product's core value proposition.

The Third Space  —  Building community, one event at a time.

Confidential — Not for Distribution